FACULTY OF ENGINEERING AND NATURAL SCIENCES

CAPSTONE PROGRESS REPORT

AUTOMATED STRUCTURAL SEGMENTATION OF MUSICAL PIECES

Software Engineering

Kaan Akgül  2004221

Abdalla Hamuda  2105020

Mustafa Göktuğ İbolar  2101483

Advisors: Assist. Prof. Duygu Çakır Yenidoğan

Department of Software Engineering

May, 2026

STUDENT DECLARATION

By submitting this report, as partial fulfilment of the requirements of the Capstone Design Project course, each member of the project group certifies that:

- they have given credit to and declared (by citation), any work that is not their own;

- they have not received unpermitted aid for the project design, construction, report writing or presentation;

- they have not falsely assigned credit for work to another student in the group and that each member's contribution is properly noted.

DECLARATION OF AI USAGE

This project report was developed with the assistance of generative AI tools (ChatGPT, Claude, GitHub Copilot). The use of AI in this work was limited to the following activities:

- Grammar and language editing

- Code generation and debugging assistance

- Technical documentation structuring

Validation and Authorship

I certify that:

- I have personally verified all facts, citations, and data points provided by the AI.

- I have not simply copied and pasted AI outputs; all final text is my own writing or a significant rewrite of AI suggestions.

- I accept full responsibility for the integrity and accuracy of this report.

Project Team

| Department | Software Engineering |
| --- | --- |
| Member 1 | Kaan Akgül (2004221) |
| Member 2 | Abdalla Hamuda (2105020) |
| Member 3 | Mustafa Göktuğ İbolar (2101483) |
| Advisor | Assist. Prof. Duygu Çakır Yenidoğan — Dept. of Software Engineering |

ABSTRACT

This progress report documents the current development status of the Automated Structural Segmentation of Musical Pieces project. The project aims to design and implement a modular, evaluable system that automatically identifies structural boundaries (verses, choruses, bridges) within music recordings by applying established signal-processing and Music Information Retrieval (MIR) techniques.

As of May 2026, core development is substantially complete. The system implements a full segmentation pipeline covering beat-synchronous feature extraction (Chroma-CENS, MFCC), enhanced Self-Similarity Matrix (SSM) construction, Gaussian checkerboard novelty-curve computation, adaptive peak detection, and KMeans-based segment clustering with automatic section-type labelling. In addition to the custom algorithm, three MSAF-backed algorithms (Foote, CNMF, scluster) and a sandboxed user-code worker have been deployed as isolated Docker containers communicating over RabbitMQ. The backend REST API (FastAPI) exposes endpoints for audio upload, storage-based segmentation, real-time Server-Sent Event status streaming, dataset management, and SALAMI batch evaluation. A Svelte/ShadCN frontend UI provides interactive access to all features. PostgreSQL stores tasks, algorithms, datasets, and evaluation results; MinIO provides S3-compatible local object storage mirroring the production Azure Blob environment.

The evaluation framework uses mir_eval with a ±0.5 s tolerance window (MIREX standard) to compute per-algorithm precision, recall, and F-measure against SALAMI ground-truth annotations, and a batch evaluation endpoint supports automated large-scale assessment across the full 1,359-track SALAMI dataset. The project is on schedule; remaining work focuses on final hyperparameter tuning, comprehensive test coverage, performance optimisation, and the final technical report and presentation.

Keywords: Music Structure Segmentation, Self-Similarity Matrix, Novelty Detection, Music Information Retrieval, SALAMI Dataset

TABLE OF CONTENTS

1. Executive Summary	8

2. Project Objectives Recap	8

2.1 Original Objectives	8

2.2 Modified Objectives (if any)	8

3. Work Completed	8

3.1 Task-by-Task Progress	9

3.2 Detailed Description of Completed Work	9

Infrastructure and Architecture (WP1, WP3)	9

Segmentation Pipeline — Custom Algorithm (WP4)	9

MSAF Algorithm Integration (WP5)	10

User-Code Sandbox Worker (WP6)	10

SALAMI Dataset Integration & Evaluation (WP7, WP8)	10

Backend REST API (WP3)	11

Frontend UI (WP9)	11

3.3 Individual Contributions	11

4. Inter-Departmental Collaboration	11

4.1 Collaboration Effectiveness	11

4.2 Integration Challenges	11

4.3 Cross-Department Deliverables	12

5. Updated Schedule and Gantt Chart	12

5.1 Schedule Comparison	12

5.2 Updated Gantt Chart	12

5.3 Remaining Work Plan	13

6. Preliminary Results and Findings	13

7. Design and Implementation Updates	14

7.1 Design Changes	14

7.2 Current System Architecture	14

7.3 Tools and Technologies Update	14

8. Risk Assessment Update	15

8.1 Realized Risks	15

8.2 New Risks	15

8.3 Revised Risk Mitigation Plan	15

9. Challenges and Lessons Learned	16

9.1 Technical Challenges	16

9.2 Team and Management Challenges	16

9.3 Lessons Learned	16

10. Budget and Resource Update	16

11. Advisor Feedback and Guidance	17

12. Conclusion and Next Steps	17

References	18

APPENDIX A: Meeting Minutes and Communication Logs	19

APPENDIX B: Code Repository / Technical Documentation	20

APPENDIX C: Additional Figures and Data	21

LIST OF ABBREVIATIONS

| Abbreviation | Expansion |
| --- | --- |
| API | Application Programming Interface |
| CENS | Chroma Energy Normalized Statistics |
| CNMF | Convex Non-negative Matrix Factorization |
| MIR | Music Information Retrieval |
| MIREX | Music Information Retrieval Evaluation eXchange |
| MFCC | Mel-Frequency Cepstral Coefficients |
| MSAF | Music Structure Analysis Framework |
| REST | Representational State Transfer |
| SALAMI | Structural Analysis of Large Amounts of Music Information |
| SSE | Server-Sent Events |
| SSM | Self-Similarity Matrix |
| UI | User Interface |
| WBS | Work Breakdown Structure |
| WP | Work Package |

# 1. Executive Summary

The Automated Structural Segmentation of Musical Pieces project has reached an advanced stage of development. Approximately 85% of planned work is complete, and the project is on schedule relative to the two-semester plan established in the original proposal. All core technical components have been implemented and integrated: the segmentation pipeline, multi-algorithm worker system, REST API, evaluation framework, dataset management, and frontend interface are fully operational.

The system is capable of end-to-end processing: a user uploads or selects an audio file, one or more segmentation algorithms run in parallel via distributed Docker workers, results are stored in PostgreSQL, and boundaries are returned with precision/recall/F-measure scores computed against SALAMI ground truth. The batch evaluation endpoint enables systematic comparison across the full SALAMI dataset.

No critical blockers exist. The remaining work consists of final optimisation, test coverage improvements, documentation completion, and the final presentation. A decision to switch from Azure Blob Storage to a self-hosted MinIO instance (for development and evaluation) was made during the spring term to reduce cost and improve local iteration speed; production Azure support is retained via a shared storage-provider abstraction.

# 2. Project Objectives Recap

## 2.1 Original Objectives

As stated in the approved proposal, the project objectives were:

- Design and implement a modular music structure segmentation system that automatically identifies structural boundaries (verses, choruses, bridges) in audio recordings.

- Implement core feature extraction (Chroma, MFCC) and construct an enhanced Self-Similarity Matrix (SSM) with transposition-invariant and tempo-invariant smoothing.

- Apply a Gaussian checkerboard novelty-curve algorithm for boundary candidate generation, followed by adaptive peak detection.

- Integrate the MSAF framework to provide additional reference algorithms (Foote, CNMF, scluster) for comparative evaluation.

- Evaluate segmentation accuracy against the SALAMI dataset using standard MIR metrics (precision, recall, F-measure) with the mir_eval library.

- Build a REST API exposing the pipeline, and a frontend UI for interactive use.

- Containerise all services with Docker and deploy the full stack via Docker Compose.

## 2.2 Modified Objectives (if any)

The original objectives remain unchanged. One implementation-level extension was added that was not originally planned: a sandboxed user-code worker that allows researchers to submit custom Python segmentation functions via the API and have them executed in an isolated environment with configurable memory and timeout limits. This feature was introduced to enhance the research utility of the platform and does not alter any original objective.

Additionally, the storage backend was extended to support a MinIO-based S3-compatible local object store alongside the existing Azure Blob integration, enabling zero-cost local development and SALAMI dataset loading without incurring cloud egress fees.

# 3. Work Completed

## 3.1 Task-by-Task Progress

The following table summarises the status of each work package relative to the original Work Breakdown Structure.

| WP | Description | Planned Completion | Status (%) | Responsible |
| --- | --- | --- | --- | --- |
| WP1 | Project Planning & Infrastructure Setup | Sem 1, Wk 4 | 100% | MGİ, KA, AH |
| WP2 | Literature Review & Research | Sem 1, Wk 6 | 100% | KA, AH, MGİ |
| WP3 | System Architecture Design | Sem 1, Wk 8 | 100% | MGİ, KA |
| WP4 | Feature Extraction & Custom Segmentation Algorithm | Sem 1, Wk 12 | 100% | MGİ |
| WP5 | MSAF Algorithm Integration (Foote, CNMF, scluster) | Sem 2, Wk 2 | 100% | AH, MGİ |
| WP6 | User-Code Sandbox Worker | Sem 2, Wk 3 | 100% | MGİ |
| WP7 | SALAMI Dataset Integration & Storage | Sem 2, Wk 4 | 100% | MGİ, AH |
| WP8 | Evaluation Framework (mir_eval, batch eval) | Sem 2, Wk 5 | 100% | MGİ |
| WP9 | Frontend UI (Svelte / ShadCN) | Sem 2, Wk 4 | 100% | KA |
| WP10 | System Integration & End-to-End Testing | Sem 2, Wk 6 | 80% | KA, AH, MGİ |
| WP11 | Optimisation & Bug Fixing | Sem 2, Wk 7 | 60% | MGİ, KA |
| WP12 | Documentation & Reports | Sem 2, Wk 8 | 70% | KA, AH, MGİ |
| WP13 | Final Presentation & Demo | Sem 2, Wk 9 | 20% | KA, AH, MGİ |

## 3.2 Detailed Description of Completed Work

### Infrastructure and Architecture (WP1, WP3)

The full infrastructure stack was established early in Semester 1. A Docker Compose configuration orchestrates eight containers: PostgreSQL (database), RabbitMQ (message broker), FastAPI backend, five segmentation workers (custom, foote, cnmf, scluster, user-code), a dataset worker, and MinIO (S3-compatible object store with an automated initialisation container). A shared Python package (/shared) provides common utilities for logging, RabbitMQ connectivity, and blob storage access, consumed by both the backend and all workers.

Inter-service communication follows a publish/subscribe pattern: the backend publishes segmentation task messages to a RabbitMQ topic exchange (segmentation_topic) with algorithm-specific routing keys (e.g., segmentation.custom, segmentation.foote). Each worker subscribes to its designated queue and processes tasks independently, publishing results back to the backend via a separate results queue. This design enables horizontal scaling of individual workers without modifying the backend.

### Segmentation Pipeline — Custom Algorithm (WP4)

The custom segmentation algorithm implements the FMP (Fundamentals of Music Processing) Chapter 4 pipeline in Python using librosa, NumPy, SciPy, and scikit-learn. The pipeline executes strictly in order:

- Audio loading at 22,050 Hz with mono downmix.

- Beat tracking via librosa.beat.beat_track to produce beat-synchronous frame indices.

- Feature extraction: Chroma-CENS (harmonic) and MFCC (timbral), both L2-normalised per beat-frame.

- Enhanced SSM construction with (a) transposition invariance via cyclic chroma shifts, (b) diagonal smoothing, (c) tempo-invariant multi-scale smoothing at five tempo ratios, and (d) global thresholding retaining the top 20% of values.

- Novelty curve computation by sliding a Gaussian checkerboard kernel along the SSM diagonal, blended with a spectral flux onset strength signal.

- Adaptive peak picking with a 60th-percentile delta threshold and minimum segment duration enforcement.

- Segment clustering using KMeans with automatic k selection via silhouette score (k ∈ {2–8}) and automatic section-type labelling (Intro, Verse, Chorus, Bridge, Outro).

All pipeline parameters are exposed via a typed SegmentationParams schema and can be overridden per request, enabling hyperparameter tuning without code changes.

### MSAF Algorithm Integration (WP5)

Three additional algorithms from the MSAF (Music Structure Analysis Framework) library are integrated as separate Docker workers: Foote (novelty-based), CNMF (Convex Non-negative Matrix Factorization), and scluster (spectral clustering). Each MSAF worker is a subclass of the shared BaseWorker class and is configured at runtime via environment variables (MSAF_ALGORITHM, MESSAGE_CODE). The MSAF integration required a dedicated conda environment (environment.yml) due to library dependency conflicts with the main backend, which was resolved by running MSAF workers in their own Docker image.

### User-Code Sandbox Worker (WP6)

The user-code worker executes researcher-submitted Python segmentation functions in an isolated environment with configurable memory limits (default 2 GB) and execution timeouts (default 30 s). Users register algorithm code via the Algorithm API; the worker dynamically loads and executes the code against the input audio and returns structured segment results. This feature significantly extends the research utility of the platform.

### SALAMI Dataset Integration & Evaluation (WP7, WP8)

The SALAMI dataset (1,359 annotated tracks) is integrated as a Git submodule. A dedicated salami_loader Docker container uploads audio files to MinIO on startup using a configurable concurrency level. A SALAMI annotation parser (salami_parser.py) reads structured annotation text files and converts them to the internal segment format. The evaluation service (evaluation_service.py) uses mir_eval.segment.detection with a ±0.5 s MIREX-standard tolerance window to compute precision, recall, and F-measure, with a fallback greedy-matching implementation when mir_eval is unavailable.

A batch evaluation endpoint (POST /evaluation/batch) runs an asynchronous background job that iterates over all available SALAMI tracks, downloads audio from Internet Archive URLs, dispatches segmentation tasks, waits for results, computes metrics, and streams progress lines to the client via SSE. A summary report including macro-averaged P/R/F1 and worst/best-performing tracks is produced at completion.

### Backend REST API (WP3)

The FastAPI backend exposes the following endpoint groups:

- /segmentation — upload audio, re-run from storage, stream real-time status via SSE (GET /stream/{task_id})

- /evaluation — run per-task evaluation, compare algorithms, batch SALAMI eval, retrieve stored results

- /algorithms — register, list, update, test user-code algorithms

- /datasets — manage datasets and tracks with ground-truth annotations

- /songs — list available audio files in blob storage

- /health — liveness check

### Frontend UI (WP9)

The frontend is implemented as a Svelte single-page application with Vite as the build tool and ShadCN/UI for component styling. It allows users to upload audio files, select one or more segmentation algorithms, monitor real-time progress via SSE, and inspect segmentation boundaries and evaluation metrics. The frontend is served as static files by the FastAPI backend.

## 3.3 Individual Contributions

| Team Member | Department | Tasks / Contributions | Effort (%) |
| --- | --- | --- | --- |
| Mustafa Göktuğ İbolar | Software Engineering | Backend architecture, segmentation pipeline (custom algorithm), MSAF integration, SALAMI integration, evaluation service, RabbitMQ messaging, Docker Compose, blob storage, batch evaluation, DB models | 45% |
| Kaan Akgül | Software Engineering | Frontend UI (Svelte/ShadCN), frontend-backend integration, Docker image optimisation, system integration testing | 30% |
| Abdalla Hamuda | Software Engineering | Literature review, MSAF algorithm research, dataset processing, testing and evaluation, documentation | 25% |

# 4. Inter-Departmental Collaboration

## 4.1 Collaboration Effectiveness

All three project members are enrolled in the Software Engineering department; therefore the project does not involve formal inter-departmental collaboration in the structural sense defined by the template. However, the project integrates techniques from signal processing, machine learning, and software engineering disciplines, requiring the team to develop cross-domain competency throughout the development process.

Team coordination is managed through GitHub (pull requests, issue tracker, branch-based workflow) and weekly meetings. All members have access to the shared repository and Docker environment, enabling concurrent development across frontend, backend, and worker layers.

## 4.2 Integration Challenges

The primary integration challenge was the dependency conflict between the MSAF library and the main backend Python environment. MSAF requires specific versions of numpy, scipy, and librosa that conflict with other backend dependencies. This was resolved by maintaining a separate conda environment (environment.yml) for the worker containers and building a dedicated Docker image that isolates MSAF from the backend. The shared RabbitMQ interface ensures clean decoupling: the backend and workers communicate only via messages, with no shared filesystem beyond a Docker volume for uploaded media files.

## 4.3 Cross-Department Deliverables

Not applicable (single-department project). The equivalent milestone in this project is system integration: the frontend, backend API, workers, database, message broker, and storage service are each developed by different team members and must function as a coherent whole. End-to-end integration testing (WP10) is currently 80% complete.

# 5. Updated Schedule and Gantt Chart

## 5.1 Schedule Comparison

| Task | Originally Planned | Actual Completion | Status |
| --- | --- | --- | --- |
| Project setup & infrastructure | Sem 1, Wk 4 | Sem 1, Wk 4 | On time |
| Literature review | Sem 1, Wk 6 | Sem 1, Wk 6 | On time |
| System architecture | Sem 1, Wk 8 | Sem 1, Wk 8 | On time |
| Custom segmentation algorithm | Sem 1, Wk 12 | Sem 1, Wk 10 | Early |
| MSAF integration | Sem 2, Wk 2 | Sem 2, Wk 2 | On time |
| SALAMI integration | Sem 2, Wk 4 | Sem 2, Wk 4 | On time |
| Evaluation framework | Sem 2, Wk 5 | Sem 2, Wk 4 | Early |
| Frontend UI | Sem 2, Wk 4 | Sem 2, Wk 4 | On time |
| System integration | Sem 2, Wk 6 | In progress | On track |
| Optimisation | Sem 2, Wk 7 | In progress | On track |
| Documentation & report | Sem 2, Wk 8 | In progress | On track |
| Final presentation | Sem 2, Wk 9 | Upcoming | Planned |

## 5.2 Updated Gantt Chart

The Gantt chart below reflects the current state of the project. Green indicates completed work packages; yellow indicates tasks currently in progress; blue indicates planned future tasks. No tasks are currently delayed (red).

| Task | S1W2 | S1W4 | S1W6 | S1W8 | S1W10 | S1W12 | S2W2 | S2W3 | S2W4 | S2W5 | S2W6 | S2W8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP1 Infrastructure |  |  |  |  |  |  |  |  |  |  |  |  |
| WP2 Literature Review |  |  |  |  |  |  |  |  |  |  |  |  |
| WP3 Architecture |  |  |  |  |  |  |  |  |  |  |  |  |
| WP4 Custom Algorithm |  |  |  |  |  |  |  |  |  |  |  |  |
| WP5 MSAF Integration |  |  |  |  |  |  |  |  |  |  |  |  |
| WP6-8 SALAMI & Eval |  |  |  |  |  |  |  |  |  |  |  |  |
| WP9 Frontend UI |  |  |  |  |  |  |  |  |  |  |  |  |
| WP10 Integration Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| WP11 Optimisation |  |  |  |  |  |  |  |  |  |  |  |  |
| WP12 Documentation |  |  |  |  |  |  |  |  |  |  |  |  |
| WP13 Presentation |  |  |  |  |  |  |  |  |  |  |  |  |

Legend: █ Green = Completed   █ Yellow = In Progress   █ Blue = Planned

## 5.3 Remaining Work Plan

The following tasks remain for the spring term:

- Complete end-to-end integration tests covering all API endpoints and worker types (target: Sem 2, Wk 6).

- Run full SALAMI batch evaluation and document macro-averaged P/R/F1 results for all four algorithms (target: Sem 2, Wk 7).

- Hyperparameter tuning of the custom algorithm based on batch evaluation feedback (target: Sem 2, Wk 7).

- Finalise user documentation and technical report (target: Sem 2, Wk 8).

- Prepare and rehearse the final project presentation and live demo (target: Sem 2, Wk 9).

# 6. Preliminary Results and Findings

The segmentation pipeline has been validated on multiple tracks from the SALAMI dataset and on user-uploaded files. Preliminary results indicate the following qualitative findings:

- The custom algorithm (FMP-based, beat-synchronous) produces well-structured segments on songs with clear harmonic contrast between sections (e.g., pop, rock). Typical detected boundary counts align with reference annotations.

- The MSAF Foote algorithm is fast and produces conservative boundary estimates; it tends to under-segment relative to the SALAMI annotations.

- CNMF and scluster produce higher segment counts and capture subtle structural changes, but may over-segment in homogeneous passages.

- The evaluation framework correctly computes mir_eval boundary F-measures with ±0.5 s tolerance; the tolerance change from 3.0 s to 0.5 s (MIREX standard) was applied and results in more conservative but more informative scores.

- The batch evaluation SSE stream functions correctly for up to 50 concurrent tracks in manual tests.

A systematic large-scale evaluation across the full SALAMI dataset is planned for Semester 2, Week 7. Quantitative F-measure results will be reported in the final technical report.

# 7. Design and Implementation Updates

## 7.1 Design Changes

The following design changes were made relative to the original proposal:

- Storage backend: Azure Blob Storage is retained for production, but a MinIO container was added to the Docker Compose stack to provide a zero-cost S3-compatible local alternative. The AzureBlobCacheHelper was extended with a provider flag to transparently switch between the two backends.

- Frontend framework: The original proposal mentioned Svelte/ShadCN-UI. This was implemented as planned; however, the frontend is served as pre-built static files by the FastAPI backend rather than as a separate container, simplifying the deployment topology.

- Evaluation tolerance: The default boundary detection tolerance was reduced from 3.0 s to 0.5 s to align with the MIREX 2009 standard, making evaluation results directly comparable with published literature.

- User-code worker: Not in the original proposal. Added to support researcher-submitted custom algorithms via the API.

## 7.2 Current System Architecture

The system consists of the following major components:

| Component | Description |
| --- | --- |
| FastAPI Backend | REST API exposing segmentation, evaluation, algorithm, dataset, and song management endpoints. Serves static frontend files. Connects to PostgreSQL and RabbitMQ. |
| PostgreSQL | Stores segmentation tasks, algorithm registrations, dataset/track metadata, and evaluation run results. |
| RabbitMQ | Topic exchange (segmentation_topic) routes segmentation messages to algorithm-specific queues. Workers consume from their queues and publish results. |
| Worker: custom | FMP-based pipeline: Chroma-CENS + MFCC → SSM → novelty curve → peak detection → KMeans clustering. |
| Workers: foote, cnmf, scluster | MSAF library wrappers. Each runs in a dedicated container with its own conda environment. |
| Worker: user-code | Executes researcher-submitted Python functions in a sandboxed environment with memory and timeout limits. |
| Worker: dataset | Handles dataset ingestion and SALAMI annotation parsing. |
| MinIO | Local S3-compatible object store for audio files. SALAMI loader uploads tracks to MinIO on startup. |
| Svelte Frontend | SPA for uploading audio, selecting algorithms, monitoring progress (SSE), and viewing results and evaluation metrics. |

## 7.3 Tools and Technologies Update

| Technology | Purpose | Status vs. Proposal |
| --- | --- | --- |
| Python 3.11 | Backend and worker implementation | As proposed |
| FastAPI | REST API framework | As proposed |
| librosa | Audio loading, feature extraction, beat tracking | As proposed |
| NumPy / SciPy | Numerical computation, signal processing | As proposed |
| scikit-learn | KMeans clustering, silhouette scoring | As proposed |
| MSAF | Reference segmentation algorithms (Foote, CNMF, scluster) | As proposed |
| mir_eval | Boundary detection evaluation metrics | As proposed |
| PostgreSQL | Relational database for tasks, results, metadata | As proposed |
| RabbitMQ | Message broker for worker task distribution | As proposed |
| Docker / Compose | Containerisation and service orchestration | As proposed |
| Svelte + Vite | Frontend UI | As proposed (was listed as Svelte/ShadCN) |
| MinIO | Local S3-compatible object storage | Added (Azure retained for production) |
| SQLAlchemy | ORM for PostgreSQL | Added |
| aiofiles | Async file I/O for upload handling | Added |

# 8. Risk Assessment Update

## 8.1 Realized Risks

Two risks identified in the original proposal have materialised:

- MSAF dependency conflicts (original risk: integration issues between system modules). The MSAF library required a separate conda environment. Mitigation: dedicated Docker image per MSAF worker with isolated dependencies. Status: Resolved.

- Limited computing resources for batch processing (original risk: limited resources slow processing). The local SALAMI batch evaluation is computationally intensive. Mitigation: MinIO added to replace cloud round-trips; worker containerisation allows resource limits to be configured per container. Status: Managed.

## 8.2 New Risks

| Risk | Probability | Severity | Level | Mitigation |
| --- | --- | --- | --- | --- |
| Internet Archive audio URLs for SALAMI may become unavailable or rate-limited during batch evaluation | Possible | Moderate | Medium | Skip unavailable tracks; cache downloaded audio locally in MinIO; retry with back-off |
| Time pressure for final report and presentation preparation | Possible | Minor | Low | WP12/13 started in advance; incremental writing approach adopted |

## 8.3 Revised Risk Mitigation Plan

All original mitigation strategies remain valid. The MSAF dependency risk has been fully resolved. The resources risk is managed via containerisation. The two new risks are low to medium severity and are addressed by the caching strategy (MinIO) and incremental documentation approach respectively.

# 9. Challenges and Lessons Learned

## 9.1 Technical Challenges

- MSAF dependency isolation: Resolved by creating a separate conda environment within the worker Docker image. Lesson: complex Python library dependency trees require dedicated environments even when using containers.

- SSM memory footprint: For long tracks (>10 min), the full SSM requires hundreds of MB at beat-frame resolution. Resolved by operating on beat-synchronous frames (reducing frame count 20×) rather than sample-level frames. Lesson: beat synchronisation is an effective pre-processing step for reducing SSM size without significant accuracy loss.

- Tolerance calibration for evaluation: Initial evaluation with a 3.0 s tolerance window produced inflated F-measures that were not comparable with published MIREX results. Reduced to 0.5 s. Lesson: always verify evaluation parameters against the standard being referenced.

- SALAMI annotation parser: Annotation files follow two slightly different formats across annotators. The parser required handling of both text file naming conventions (textfile1.txt vs. parsed/textfile1_functions.txt). Lesson: dataset annotation formats require careful inspection before assuming a uniform structure.

## 9.2 Team and Management Challenges

- Parallel development of the frontend and backend required clear API contract agreement early in the process. This was managed via shared schema definitions in the backend API module.

- MSAF worker integration required research into the MSAF API by a team member unfamiliar with the library. Dedicated time was allocated in the schedule to address this learning curve.

## 9.3 Lessons Learned

- Containerising each worker independently from the beginning made dependency management significantly easier than a monolithic approach would have.

- Using RabbitMQ topic routing enabled zero-code changes to the backend when adding new worker types.

- Beat-synchronous feature extraction is essential for practical SSM computation on real-world music tracks.

- Starting evaluation framework implementation alongside the core algorithm, rather than at the end, enabled continuous quality feedback during development.

# 10. Budget and Resource Update

| Resource | Estimated (Proposal) | Actual to Date | Variance |
| --- | --- | --- | --- |
| Software & datasets (open source) | $0 | $0 | None |
| Hardware (personal computers) | $0 | $0 | None |
| Azure cloud services | Low (student credits) | ~$5 (student credits) | Minimal |
| MinIO (local S3) | Not budgeted | $0 (Docker, open source) | Added, no cost |
| Total estimated cost | Low | ~$5 | Within budget |

No significant deviations from the original budget estimate have occurred. The addition of MinIO replaced the need for Azure Blob Storage during development, reducing cloud costs. Azure remains available for production testing via student credits.

# 11. Advisor Feedback and Guidance

Regular progress meetings have been held with Assist. Prof. Duygu Çakır Yenidoğan throughout both semesters. Key feedback and guidance received includes:

- Emphasis on aligning evaluation metrics with published MIREX standards to enable meaningful comparison with state-of-the-art results. This feedback led to the tolerance change from 3.0 s to 0.5 s.

- Recommendation to clearly document the differences between the custom FMP-based algorithm and the MSAF reference algorithms in the final report, particularly regarding feature choice and SSM enhancement steps.

- Guidance to include a per-genre analysis in the batch evaluation results, as segmentation difficulty varies significantly across music genres.

- Confirmation that the user-code sandbox worker is a valuable research contribution that should be highlighted in the final presentation.

All feedback has been incorporated into the current implementation and will be fully addressed in the final technical report.

# 12. Conclusion and Next Steps

The project has progressed significantly and all core components are operational. The system implements a complete, end-to-end automated music structure segmentation platform with four algorithms, a comprehensive evaluation framework, and a fully functional web interface. The architecture is modular, containerised, and extensible.

The following deliverables and milestones are targeted for the remainder of the spring term:

| Deliverable | Target Date | Responsible |
| --- | --- | --- |
| Complete end-to-end integration test suite | Sem 2, Wk 6 | All |
| Full SALAMI batch evaluation results (all algorithms) | Sem 2, Wk 7 | MGİ, AH |
| Hyperparameter tuning based on batch eval feedback | Sem 2, Wk 7 | MGİ |
| Final technical report (submitted) | Sem 2, Wk 8 | All |
| Final presentation and live demo | Sem 2, Wk 9 | All |

# References

[1] J. Foote, "Automatic audio segmentation using a measure of audio novelty," in Proc. IEEE ICME, New York, NY, USA, 2000, pp. 452–455.

[2] M. Levy and M. Sandler, "Structural segmentation of musical audio by constrained clustering," IEEE Trans. Audio, Speech, Lang. Process., vol. 16, no. 2, pp. 318–326, Feb. 2008.

[3] J. Serra, M. G. Müller, P. Grosche, and J. L. Arcos, "Unsupervised music structure annotation by time series structure features and segment similarity," IEEE Trans. Multimedia, vol. 16, no. 5, pp. 1229–1240, Aug. 2014.

[4] J. Paulus, M. Müller, and A. Klapuri, "Audio-based music structure analysis," in Proc. ISMIR, Utrecht, The Netherlands, 2010, pp. 625–636.

[5] J. Smith, C. Burgoyne, J. Devaney, D. Turnbull, and G. Tzanetakis, "Design and creation of a large-scale database of structural annotations," in Proc. ISMIR, Miami, FL, USA, 2011, pp. 555–560.

[6] J. Serra, S. Oramas, E. Gómez, and M. Müller, "MSAF: Music structure analysis framework," in Proc. ISMIR, New York, NY, USA, 2016, pp. 591–598.

[7] B. McFee and D. Ellis, "Analyzing song structure with spectral clustering," in Proc. ISMIR, Porto, Portugal, 2014, pp. 405–410.

[8] B. McFee, C. Raffel, D. Liang, et al., "librosa: Audio and music signal analysis in Python," in Proc. SciPy, Austin, TX, USA, 2015, pp. 18–25.

[9] M. Müller, Fundamentals of Music Processing: Audio, Analysis, Algorithms, Applications. Cham, Switzerland: Springer, 2015.

# APPENDIX A: Meeting Minutes and Communication Logs

Team communication and coordination are conducted primarily via GitHub (pull requests, issues, and code reviews) and in-person/online meetings held weekly. GitHub pull request activity documents the key technical decisions made during integration milestones. Selected meeting summary entries are listed below.

| Date | Participants | Key Points Discussed |
| --- | --- | --- |
| Sem 1, Wk 8 | All + Advisor | Reviewed system architecture design; confirmed RabbitMQ topic routing approach; advisor suggested modular algorithm abstraction |
| Sem 1, Wk 12 | All + Advisor | Custom algorithm pipeline demo; advisor feedback on evaluation tolerance (reduce to 0.5s) |
| Sem 2, Wk 2 | All + Advisor | MSAF integration complete; dependency isolation approach approved; SALAMI integration plan discussed |
| Sem 2, Wk 4 | All + Advisor | Frontend demo; SALAMI dataset loading status; evaluation framework review |
| Sem 2, Wk 5 | All + Advisor | Batch evaluation SSE stream demo; advisor recommended per-genre analysis for final report |

# APPENDIX B: Code Repository / Technical Documentation

Code Repository:

GitHub: https://github.com/mustafagoktugibolar/automated-music-segmentation

Key source files:

- workers/segmenters/segmentation_service.py — Full FMP-based custom segmentation pipeline

- workers/segmenters/msaf_worker.py — MSAF algorithm wrapper (Foote / CNMF / scluster)

- workers/segmenters/user_code_worker.py — Sandboxed user-code execution worker

- backend/api/segmentation.py — Segmentation REST endpoints (upload, from-storage, SSE stream)

- backend/api/evaluation.py — Evaluation endpoints (run, compare, batch SALAMI eval)

- backend/services/evaluation_service.py — mir_eval-based boundary detection metrics

- backend/services/salami_parser.py — SALAMI annotation file parser

- docker-compose.yml — Full service orchestration definition

- frontend/music-segmentation-ui/ — Svelte + Vite frontend source

# APPENDIX C: Additional Figures and Data

API Endpoint Summary

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /segmentation/upload | Upload audio file and dispatch segmentation jobs to selected algorithm workers |
| POST | /segmentation/from-storage | Run segmentation on an existing audio file from object storage |
| GET | /segmentation/stream/{task_id} | Server-Sent Events stream for real-time task progress |
| GET | /segmentation/status/{task_id} | Poll task status and retrieve results |
| POST | /evaluation/run | Evaluate a completed task against ground-truth annotations |
| POST | /evaluation/compare | Side-by-side multi-algorithm comparison on a single track |
| POST | /evaluation/batch | Start background batch evaluation across SALAMI dataset |
| GET | /evaluation/batch/{job_id}/stream | SSE stream for batch evaluation progress |
| GET | /songs | List available audio files in object storage |
| GET | /datasets | List registered datasets and tracks |
| POST | /algorithms | Register a new user-code segmentation algorithm |
| GET | /health | Service health check |